|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Meeting/Project Name: | **Rheinol Quick Service** | | | | | | |
| **Date of Meeting:** | 29/05/2019 | | **Time:** | | | 15:00 | |
| **Secretary:** | NAMDHP | | **Location:** | | | FPT University | |
| **1. Meeting Objective** | | | | | | | |
| * Review report * Develop a concrete solution concept based on the previous detemined requirement, task, strategies. | | | | | | | |
| **2. List of Attendees** | | | | | | | |
| **Name** | | **Department/Division** | | **E-mail** | | | |
| Nguyễn Thị Cẩm Hương | | Supervisor | | huongntc2@fpt.edu.vn | | | |
| Lê Đình Thiện Vũ | | Team Leader | | vuldtse62590@fpt.edu.vn | | | |
| Phan Ánh Phúc | | Team Member | | phucpase62543@fpt.edu.vn | | | |
| Đặng Hữu Phương Nam | | Team Member | | namdhpse62167@fpt.edu.vn | | | |
| **3. Content** | | | | | | | |
| Ms Hương:   * Plans prepared in the next week. * Documentation review * ERD review * Physical review * Usecase review * UI review   Team:   * Choose framework, language * Draw business model | | | | | | | |
| **4. Action Items** | | | | | | | |
| **Action** | | | | | **Owner** | | **Due Date** |
| Research backend project struture | | | | | Team | | 03/06/2019 |
| Research frontend project structure | | | | | Team | | 03/06/2019 |
| Transfer ReactJS, Spring boot knowledge | | | | | Team | | 03/06/2019 |
| Business model | | | | | Team | | 03/06/2019 |
| UI mockup | | | | | Team | | 03/06/2019 |